## Slide 1: SOFTWARE DEVELOPMENT PROJECT MANAGEMENT (CSC4125)
Organizations, Constraints & Projects

## Slide 2: Types of Organizational Structures
Organizational structure is an enterprise environmental factor, which can affect the availability of resources and influence how projects are conducted.
Three major types of organizational structures
  Functional organization
  Matrix Organization
  Projectized Organization

## Slide 3: Types of Organizational Structures
1) Functional Organization
  A classical hierarchy in which each employee has one clear superior.
  Full authority to Functional Managers.
  PMs don’t have the authority to make major decisions on projects.
  The teams working on the project don’t reply directly to the PM.
  The teams are in departments, and the PM needs to “borrow” them for the project.

## Slide 4: Types of Organizational Structures
1) Functional Organization (cont.)
  PMs don’t set the budget.
  PMs need to clear major decisions with department managers.
  PMs spend half their time doing admin tasks.
  All of the project work typically happens within a particular department, and that department’s manager is completely in charge of everything
  PM are assistants to FM in getting the work done.

## Slide 5: Types of Organizational Structures
2) Matrix Organization : A matrix organization is a blended organizational structure.
  Reflect a blend of functional and projectized characteristics
Matrix organizations can be divided into three categories (depending on the relative level of power and influence between functional manager and project manager) –
  Weak Matrix Organization
  Balanced Matrix Organization
  Strong Matrix Organization

## Slide 6: Types of Organizational Structures
  a) Weak Matrix Organization:
  PMs have some authority but they aren’t in charge of the resources on a project
  Major decisions still need to be made with the FM’s cooperation or approval
  Project Expeditors can work in weak matrix organizations.
    Project coordinators are like expeditors, except that coordinators typically report to higher-level managers and have some decision-making ability. Expeditors have no authority at all.
Advantage – PM gets some authority to manage the project
Disadvantage – FM can see PM as a threat and cause conflict

## Slide 7: Types of Organizational Structures
  b) Balanced Matrix Organization:
  Shared authority between PM and FM
  PMs run their people-management decisions by the FM, but the FM runs his project decisions by the PM, too.
      Folks who work in a balanced matrix organization report to a PM and a FM equally
  Advantage – PM and FM share the responsibility of the project
  Disadvantage – PM and FM can be confused about who manages what

## Slide 8: Types of Organizational Structures
  c) Strong Matrix Organization:
  Have full-time PM with considerable authority and full-time project administrative staff
  PM has more authority than FM, but the team still reports to both managers
  The team might be judged based on performance on their projects, as well as on their functional expertise.
  In a strong matrix organization, delivery of the project is most important

## Slide 9: Types of Organizational Structures
3) Projectized Organization
  There is no defined hierarchy.
  PM has full authority to staff and manage the project
  Teams are organized around projects
      PM choose the team members, and release them when the project is over
      Contractor/consulting companies are usually organized like this
  The team reports to the PM
  PM estimates and tracks budget and schedule
  PM is responsible for the success or failure of the project

## Slide 10: Types of Organizational Structures
3) Projectized Organization (cont.)
At the start of every project, a set of developers are assigned to it
It is assumed that the assigned members can carry out various activities required for project completion. The developers remain with the project till the completion of the project
Same team carries out all the project activities
Advantage – The PM has full authority to staff & manage the project
Disadvantage –The PM holds accountability for the project

## Slide 11: Project Coordinator vs. Project Expeditor
Difference between project coordinator(PC) and project expeditor(PE):
    PE keeps track of status but has no decision-making authority on a project at all
    PC has similar duties, but does get to make some of the minor decisions on the project without having to run them by the functional manager
    PC reports to higher authority
    PE are more like assistants to FM
    Both of them exists is Weak-Matrix Organizations

## Slide 12: Teams: Functional vs. Projectized
In a Functional Organization,
  Developers are divided into functional groups based on their specialization/experience (i.e. Each functional group comprises developers having expertise in some specific task or functional area)
  Different functional groups might be –requirements analysis, design, coding, testing, database, networking
  For carrying out specific activities, different projects borrow developers from the corresponding functional groups. Upon the completion of their activities, developers are returned to their respective functional groups. The partially completed product passes from one team to another and evolves due to the work done on it by several teams.
  A functional team working on a project does not physically meet the members of other functional teams who have carried out other parts of the project.

## Slide 13: Teams: Functional vs. Projectized
  In a Projectized Organization,
  The team is organized around a project and not around a job function
  Resources are brought together specifically for the purpose of a project
  Necessary resources are acquired for the project, and the people assigned to the project work only for the PM for the duration of the project.
  At the end of each project, resources are either reassigned to another project or returned to a resource pool.

## Slide 14: Influences of Organizational Structures on Projects
Organizational Structure Type | Project Characteristics |  |  | 
 | Work Groups Arranged by: | PM’s Authority | PM’s Role | Who manages Project Budget?
Functional (task-oriented) | Job being done (e.g. designing, testing) | Little or none | Part-time | Functional Manager
Matrix – Weak | Job function | Low | Part-time | Functional Manager
Matrix – Balanced | Job function | Low to moderate | Part-time | Mixed
Matrix – Strong | By job function, with PM as a function | Moderate to high | Full-time | Project Manager
Projectized (project-oriented) | Project | High to almost total | Full-time | Project Manager

## Slide 15: Operational Work (Job) vs. Project
Operational Work(Job)
On going / Day to day work
Has no beginning or end
Keeps the business running
  Maintains the product
Maintains the core work for projects
Represents all the work the business does
Project
Temporary
Has an expiration date
(i.e., has beginning and end)
Helps to expand the business
Builds new products
Changes the way of business

## Slide 16: Jobs versus projects
‘Jobs’ – repetition of very well-defined and well understood tasks with very little uncertainty
‘Exploration’ – e.g. finding a cure for cancer: the outcome is very uncertain
‘Projects’ – in the middle!
Notes: On the one hand there are repetitive jobs a similar task is carried out repeatedly, for example Kwikfit replacing a tyre on a car or a lecturer giving an introductory talk on project management. The task is well-defined and there is very little uncertainty. In some organizations, software development might tend to be like this – in these environments software process management might be more important than software project management
On the other hand some exploratory activities are very uncertain. Some research projects can be like this – we may not be sure what the outcome will be, but we hope that we will learn some things of importance. It may be very difficult to come up with precise plans, although we would probably have some idea of a general approach.
Projects seem to come somewhere between these two extremes. There are usually well-defined hoped-for outcomes but there are risks and uncertainties about achieving those outcomes.

## Slide 17: Stakeholders
As per the PMBOK Guide “A stakeholder is an individual, group, or organization who may affect, be affected by or perceive itself to be affected by a decision, activity, or outcome of a project.”
A stakeholder is anyone who is affected either positively or negatively by the cost, time, scope, resources, quality, or risks of your project.
Anyone who will be affected by the outcome of the project is a stakeholder.
      Sponsor
      Development Team
      Management Team
PM should find all of the stakeholders & keep them updated about the progress of the project.
      Makes sure that expectations are met

## Slide 18: Stakeholders
Project stakeholders may be internal or external to the project, they may be actively involved, passively involved or unaware of the project.
Project stakeholders may have a positive or negative impact on the project, or be positively or negatively impacted by the project.
Stakeholders can be positive as well as negative.
  A positive stakeholder sees the project’s positive side and is benefitted by its success. These stakeholders help the project management team to successfully complete the project.
  A negative stakeholder sees the negative outcome of the project and may be negatively impacted by the project or its outcome. This type of stakeholder is less likely to help your project be completed successfully.

## Slide 19: Stakeholders (cont.)
Remember, your project is successful if all your stakeholders are happy. It may happen that even though you have completed the project and all deliverables are accepted by the client, the project is not successfully completed because some of your stakeholders are not happy. Therefore, it is very important for you to keep all your stakeholders satisfied if you want to complete your project successfully.
All stakeholders are not equal. Every stakeholder has different requirements and expectations. You should treat every stakeholder according to their requirements and expectations. Failing to do so can jeopardize your project’s success.
If you know every stakeholder, their needs, expectations, and requirements, it will increase the chance of the project’s success. If you miss any important stakeholder, you may face many difficulties in the later stages of the project such as: delay in the project, cost overrun, and in the most severe cases, the project may be terminated.

## Slide 20: Stakeholders (cont.)
Stakeholders have varying level of responsibility and authority when participating on a project.
  This level can change over the course of the project’s life cycle
Stakeholder identification is a continuous process throughout the entire project life cycle.
Identifying stakeholders, understanding their relative degree of influence on a project, and balancing their demands, needs, and expectations are critical to the success of the project.

## Slide 21: Stakeholders (cont.)
Different stakeholders in a project may have different objectives.
It is important for the PM to identify the project stakeholders at a very early stage of the project. After identifying stakeholders, PM records their details, requirements, expectations, power, and influence on the project in the stakeholder register.
  A stakeholder register is a project management document which contains the information about the project’s stakeholders

## Slide 22: Project Constraints
  Time
  Cost
  Scope
  Resources
  Quality
  Risk
Triple Constraints

## Slide 23: Managing Project Constraints
Time:
  Projects will need to get done on schedule
Cost:
  Project will always have to stay within a budget
Scope:
  Need to manage the scope of work for the project
Resources:
  Have to have the people & materials to get the work done
Quality:
  Product should do what it is supposed to do
Risk:
  Unexpected obstacles can wreck the project

## Slide 24: Managing Project Constraints (cont.)
If all six constraints are not managed at the same time, risk managing in favor of just one constraint increases.
  Late delivery, Budget overrun, Unacceptable to customers etc.
Any time the project changes, the manager will need to know how that change affects all of the constraints.

## Slide 25: Review
Scenarios | Constraint Affected | Remark
The project was running late, so the PM decided to release it on time even though it was missing some of its features. | SCOPE | The PM stuck to the original budget & schedule, but released a product that wasn’t complete.
The company didn’t have enough money to invest in the project, so they had to draft people from other dept. to work part time to get the job done. | RESOURCES | Resources are people or materials that you need for your project, and when you cut corners you end up straining them.
The team wanted to add more testers to find defects, but the PM overruled them. | QUALITY | Tests and defects are part of quality.

## Slide 26: Review (cont.)
Scenarios | Constraint Affected | Remark
About halfway through the project the PM realized that the money was running out faster than expected. The PM tried to move up the deadline. | TIME | There are lot of ways to change the schedule but sometimes there simply isn’t enough time
A construction PM assumed that the weather would cooperate with the plans to complete the job, but thunderstorms have derailed the project | RISK | Assumptions
The PM didn’t take software license fees into account which later increased the budget | COST | PM should always look into the matter

## Slide 27: The Triple Constraints
Time
Cost
Scope

## Slide 28: The Triple Constraints
The Triple Constraints are –
    Time
    Cost
    Scope
Each of these constraints is related to the other two and directly affects the quality of the project.
They must be managed to successfully complete a project.
When the scope of a project is changed, time and cost are also affected.
      The same is true when changes are made to cost or time
Any change to one of the constraints will have some effect on one, or both of the remaining constraints.
The PM must ensure each of these constraints is balanced with the other two at all times.

## Slide 29: The Triple Constraints
Scope
  How much work is to be done?
  Increasing the scope causes more work to be done, and vice versa
Time
  The schedule of the project
  Modifying the schedule alters the start & end dates for tasks in the project and can alter the project’s overall end date
Cost
  The cost required to accomplish the project’s objectives
  Modifying the cost of the project generally has an impact on the scope, time, or quality of the project